## Slide 1: Claim report project
Claim report project is a web-based secure role-based system for collecting and processing Extenuating Circumstances (EC) claims by students in a large university

## Slide 2: Member
Claim report system | 
Group members | 
Nguyen Thanh Tuan | Product owner, database, developer, tester
Pham Van Sang | Scrum master, developer, tester
Nguyen Ngoc Bao Chau | Tester
Teacher | Doan Trung Tung

## Slide 3: ERD

## Slide 4: Role base system

## Slide 5: Relationship academy year – assessment - item

## Slide 6: Relationship claim and related entities

## Slide 7: Responsive design
All pages use bootstrap framework so that all pages are responsive
After doing a page, we also test in many screen sizes
In most cases, the layout is not break.

## Slide 8: Usability
I have already tested my website in https://tools.pingdom.com

## Slide 9: Usability
Compare to www.facebook.com

## Slide 10: User story
I want to… | Responsible | Process
view all the claim | Sang | Done
view report | Sang | Done
manage process for the faculty | Sang | Done
disable all claims uploading after closure date | Tuan | Done
allow student upload evidence after closure date until final closure date | Tuan | Done
receive a notification when there is a new claim | Tuan | Done
process the claim before 14 days since the upload date. | Tuan | Done
access student claim in my faculty | Sang | Done
belong the faculty | Sang | Done
upload one or more the EC claim | Tuấn | Done
all of EC uploaded claim have to contain PDF or Image evidence. | Tuan | Done
receive the email when the claim has a result. | Tuan | Done
view my claims and its result. | Tuan | Done
change closure dates for each academic year | Sang | Done
change items of assessment and their due dates | Sang | Done
change students and passwords | Sang | Done
manage user and roles | Sang | Done
login to the system. | Tuan | Done
specific role in the system | Sang | Done
view this website in many devices such as mobile, web, | Sang | Done

## Slide 11: Testing
Because of lacking time, we choose black box testing technique. We attempt to cover almost situations in extreme case.
The test case procedure after each sprint backlog done
The fail test continued to test in next time until it successes.
The test covers both functional and non-functional test
The test log can be found in group material

## Slide 12: Test plan
I show some test case plans. The detail can be found in test log document in https://github.com/gwthanhtuanvp88/SEM6_WE
Test Plan |  |  |  | 
Test | What is being tested | How | Test data used | Expected results
1 | Login function | Username and password is passed into the form in order to login | - name : thanhtuan - password : 123456 | - Login ok
2 | Login function fail | Username and password is passed into the form in order to login | - name : thanhtuan - password : 1234567 | - Login fail - Message in UI to user
3 | Validate input form login | Username is passed into the form in order to login | - name : thanhtuan - pass : no input | - Message please input password
4 | Test responsive login form | Resize browser screen |  | - Layout is not break
5 | Sql injection | Username is passed into the form in order to login | - name : ' or ''=' - pass : ' or ''=' | - Login fail - Message in UI to user

## Slide 13: Test log
I show some test logs. The full test log can be found in test log document in https://github.com/gwthanhtuanvp88/SEM6_WE
Test Log 1 |  | 
Date | Actual results | Action taken
16/3/2017 | - Login ok | None
16/3/2017 | - Login fail - Message in UI to user | None
16/3/2017 | - Message login fail is shown | Recode and test again
16/3/2017 | - Layout is not break | 
16/3/2017 | - Login fail - Message in UI to user | None

## Slide 14: Non-functional test
My team also tested non-functional test when our team finished each sprint backlog such as the layout of the user interface. For example :
Test responsive login form | Resize browser screen |  | - Layout is not break | 16/3/2017 | - Layout is not break | None

## Slide 15: Agile methodology
Scrum is an agile process that uses for the project have the rapid change and emergent requirements. And it is suitable for small team like us. It is one of the most important reason why I choose it.

## Slide 16: Product backlog
2 | manager | view all the claim
3 | manager | view report
2 | Coordinator | manage process for the faculty
3 | Coordinator | disable all claims uploading after closure date
3 | Coordinator | allow student upload evidence after closure date until final closure date
2 | Coordinator | receive a notification when there is a new claim
2 | Coordinator | process the claim before 14 days since the upload date.
3 | Coordinator | access student claim in my faculty
2 | Coordinator | belong the faculty
3 | student | upload one or more the EC claim
3 | student | all of EC uploaded claim have to contain PDF or Image evidence.
3 | student | receive the email when the claim has a result.
3 | student | view my claims and its result.
2 | administrator | change closure dates for each academic year
3 | administrator | change items of assessment and their due dates
2 | administrator | change students and passwords
2 | administrator | manage user and roles
2 | user | login to the system.
2 | user | specific role in the system
3 | user | view this website in many devices such as mobile, web,

## Slide 17: Sprint 1
Backlog Item
As a manager, i want to view all the claim
As a user, i want to login to the system.
As a manager, i want to view report
As a Coordinator, i want to belong the faculty
main layout
Setup project + Git
ERD
Setup scrum board + blacklog

## Slide 18: Sprint 1
Notes: Retake photo

## Slide 19: Sprint 2
Backlog Item
Fix database and the code related
Fix US: As a manager, i want to view all the claim
As a user, I want to specific role in the system
As a Admin, I want to manage user and roles
As a admin, I want to change students and passwords
As a admin, I want to change closure dates for each academic year
As a student, I want to upload one or more the EC claim
As a Coordinator, I want to receive a notification when there is a new claim
As a Coordinator,I want to process the claim before 14 days since the upload date.
As a Coordinator, I want to belong the faculty
As a Coordinator, I want to manage process for the faculty

## Slide 20: Sprint 2

## Slide 21: Sprint 3
Backlog Item
As a manager, I want to view report
As a Coordinator, I want to access student claim in my faculty
As a user, I want to view this website in many devices such as mobile, web
As a student, i want all of EC uploaded claim have to contain PDF or Image evidence.
As a student, i want to view my claims and its result.
As a student, i want to receive the email when the claim has a result.
As a Coordinator, i want to allow student upload evidence after closure date until final closure date
As a Coordinator, I want to disable all claims uploading after closure date

## Slide 22: Sprint 3

## Slide 23: Sprint 4
Backlog Item
Add search for Academy year Page
Add search for Users page
Add search for Assessments page
Add search for Item page
Us: As an administrator, I want to change items of assessment and their due dates
Fix: As a Coordinator, I want process the claim before 14 days since the upload date.
Fix: As a User, I want to view this website in many devices such as mobile, web,
Add search for claim page
Fix: UI for claim page
Fix: Database

## Slide 24: Sprint 4

## Slide 25: Meeting minute summary
In most daily meetings, we are always on time and especially we finish the previous task
It is a good time to all team members solve the problem of others

## Slide 26: The End